Qayyem Implementation Plan

1. Current status

The system works. An instructor can upload a file of Arabic answers with a model answer and a rubric, and the system grades them and gives feedback in Arabic. The results show up in a dashboard and can be downloaded as an Excel file. We have 137 tests and they all pass.

There are still some things we need to do:

- Put the project on GitHub

- Compare the system's grades with grades from a teacher

- Check how long it takes to grade 100 answers

- Add CSRF protection and limit login attempts

- Test the system with real instructors

- Update the Phase 1 report, since it still says we only use GPT-4o

- Write a user manual and a setup guide

2. Approach

The current interface was made quickly just to test the backend, so we will redo it. We will finish the backend first and then work on the frontend.

The backend should be done by 22 October and the frontend by 12 November. After that we focus on the report and the final presentation. From Week 9, Meshari will help Salman with the frontend.

To save time, we will compare two AI providers instead of four, and test with 100 answers.

3. Team and roles

| Student | ID | Role |
| --- | --- | --- |
| Saif Amro Ibrahim | S220008133 | Team Leader |
| Houmood Abdulrahman Algoseyer | S230050613 | AI and grading |
| Meshari Abdulrahman Alasmari | S220044964 | Backend and security |
| Salman Ahmed Alharbi | S220042990 | Frontend |
| Mohammed Jamman Alomari | S220002979 | Testing |
| Sultan Bander Altowirgi | S220037005 | Documentation |

Each member is responsible for their own part, including its tests and its section in the report.

4. Work assignment

Saif: set up GitHub, review everyone's work, and prepare the final CD and presentation.

Houmood: collect 100 Arabic answers and compare the system's grades with a teacher's grades.

Meshari: add the security fixes, then help with the frontend from Week 9.

Salman: design the new interface, test it with a few instructors, and build the new pages.

Mohammed: write the test plan, add tests for the new features, and time the system with 100 answers.

Sultan: write the report chapters, the literature review, and the user manual.

We will track tasks on GitHub and meet every Thursday to check progress.